NakshIQ Website Test Report

Generated: 2026-04-12 at 02:14:26 UTC

# Executive Summary

This report covers a comprehensive end-to-end test of https://www.nakshiq.com/en/explore and related pages. The test evaluated functional behavior, visual rendering, performance, accessibility, and network health. A total of 18 defects were cataloged: 2 Critical, 4 High, 8 Medium, and 4 Low severity. Of the 14 previously known bugs, 4 have been fixed or resolved and 9 remain open or partially fixed. 4 new bugs were discovered.

Overall Site Health: The site is functional for browsing destinations, but two critical rendering/network issues persist. The explore page loads correctly with 229 destinations, filters, search, and map view. The trip planner has been redesigned as a clean single-page form. Hindi localization is partially implemented. The 404 page exists but lacks styling. Destination detail pages have a critical visibility bug that makes content unreadable after scrolling.

Defect Summary by Severity:

| Critical: 2 | High: 4 | Medium: 8 | Low: 4 |
| --- | --- | --- | --- |

# Test Environment

| Browser | Google Chrome 146 (macOS) |
| --- | --- |
| URL Tested | https://www.nakshiq.com/en/explore (and sub-pages) |
| Date/Time | 2026-04-12 02:14:26 UTC |
| Test Type | Automated E2E via Claude in Chrome MCP |
| Pages Tested | /en/explore, /en/destination/achabal, /hi/explore, /en/plan, /en/[invalid-route], /manifest.json |

# Performance Metrics

| Metric | Value | Assessment |
| --- | --- | --- |
| Time to First Byte (TTFB) | 21 ms | Excellent — well below the 800ms threshold |
| Page Load Time | 7,234 ms | Needs improvement — exceeds 3s target. Heavy JS bundle (Turbopack chunks) |
| DOM Content Loaded | 4,718 ms | Moderate — significant client-side hydration time |
| Total Network Requests | 35 | Reasonable for a Next.js app with analytics |
| Failed Requests (4xx/5xx) | 3 | 2x 404 (icon-192.png), 1x 503 (RSC prefetch), 1x 503 (GA collect) |
| Console Errors | 0 | No JavaScript console errors detected at page load |

# Defect Summary

Total defects: 18 (14 previously known + 4 new). Open/Active: 13, Fixed/Resolved: 4, N/A: 1

| ID | Severity | Area | Title | Description & Status |
| --- | --- | --- | --- | --- |
| BUG-001 | Critical | Destination Page | Content invisible after scrolling past monthly score pills | On destination detail pages (e.g. /en/destination/achabal), scrolling past the monthly score pill section causes all remaining page content to render as completely black/invisible. DOM inspection shows content exists and reports as visible, but it renders as a solid black screen. STILL PRESENT. |
| BUG-002 | Critical | Network / RSC | 503 errors on server component prefetch requests | RSC prefetch endpoint (/en/explore?_rsc=18dnc) returns HTTP 503. Google Analytics collect endpoint also returns 503. Observed on page load. STILL PRESENT. |
| BUG-003 | High | Explore Page | Heading hierarchy skip (H1 to H3) on explore page | On /en/explore, the page uses H1 for 'Explore' then H3 for destination card names, skipping H2 entirely. However, destination detail pages now have correct H1>H2>H3 hierarchy. PARTIALLY FIXED. |
| BUG-004 | High | Trip Planner | Wizard step transitions showing blank modal (2-4 sec) | The trip planning wizard has been completely redesigned as a single-page form at /en/plan. All options (origin, month, duration, traveler type, budget) are visible at once. Multi-step modal is gone. RESOLVED BY REDESIGN. |
| BUG-005 | High | PWA / Manifest | PWA manifest references icons that return 404 | manifest.json references /icons/icon-192.png which returns HTTP 404. icon-512.png status unknown. PWA installation will fail. STILL PRESENT. |
| BUG-006 | Medium | SEO / Meta | No OpenGraph meta image on explore page | og:image meta tag is now present with value 'https://nakshiq.com/og-image.jpg'. og:title and og:description also present. FIXED. |
| BUG-007 | Medium | Map View | Map attribution text unreadable on dark theme | The map view renders on a very dark background. Map tile attribution text at the bottom is nearly invisible against the dark tiles. STILL PRESENT. |
| BUG-008 | Medium | Explore Page | No loading skeleton for destination cards | No skeleton/loading placeholder elements found in DOM. Cards appear to pop in without loading animation. STILL PRESENT. |
| BUG-009 | Medium | Language Switcher | Language switcher has no visual active state | The language toggle button shows 'EN/हि' but does not visually indicate which language is currently active. No aria-current attribute set. STILL PRESENT. |
| BUG-010 | Medium | Footer | Footer social links open in same tab | No social media links (Twitter, Facebook, Instagram, etc.) found in the footer at all. Either removed or not yet added. NOT APPLICABLE. |
| BUG-011 | Medium | Error Handling | 404 page exists but renders without CSS styling | A custom 404 page now exists with 'Lost in the mountains' message and destination suggestions. However, it renders with white background, unstyled navigation links, and a broken mountain image. CSS/dark theme not applied. PARTIALLY FIXED. |
| BUG-012 | Low | Favicon | Console warning about missing favicon sizes | Favicons now include proper sizes: 256x256, 32x32, 16x16, 180x180 (apple-touch-icon). FIXED. |
| BUG-013 | Low | Accessibility | Destination card alt text is generic | Most card images have alt text. One background image (pangong-lake.jpg) found without alt text. Card-level alt text improved but not fully verified for all 229 destinations. IMPROVED. |
| BUG-014 | Low | Accessibility | No skip-to-content link for keyboard navigation | No skip-to-content or skip-to-main-content link found in the DOM. Keyboard users must tab through entire navigation. STILL PRESENT. |
| NEW-001 | High | 404 Page | 404 page missing all CSS and dark theme | The 404 page at /en/this-page-does-not-exist renders with a white/beige background, completely unstyled navigation (raw blue links), and a broken image icon. It does not inherit the site's dark theme or any CSS. NEW BUG. |
| NEW-002 | Medium | Destination Page | Destination detail hero image area is blank | On /en/destination/achabal, the hero image section at the top of the page shows as a large blank dark area. No image loads in the hero banner. The 'Easy' badge floats over empty space. NEW BUG. |
| NEW-003 | Medium | Localization | Card content not translated in Hindi mode | When viewing /hi/explore, the UI navigation and filter labels are translated to Hindi, but destination card titles, descriptions, tags, and state names remain in English. Partial localization. NEW BUG. |
| NEW-004 | Low | Localization | 'Sort by...' dropdown not translated in Hindi mode | In Hindi mode (/hi/explore), the 'Sort by...' filter dropdown label remains in English while other filters are translated. NEW BUG. |

# Accessibility Summary

| Check | Result | Notes |
| --- | --- | --- |
| ARIA Landmarks | PASS | nav (2), main (1), footer (1) present |
| Heading Hierarchy | PARTIAL FAIL | Explore page skips H2 (H1→H3). Detail pages correct. |
| Images Alt Text | PARTIAL FAIL | 1 image missing alt (pangong-lake.jpg background). Most cards have alt. |
| Skip-to-Content Link | FAIL | No skip-to-content or skip-to-main link found. |
| Empty Links/Buttons | PASS | No empty links or buttons without labels found. |
| Keyboard Navigation | NOT TESTED | Manual keyboard testing required. |

# Comparison with Previous Known Issues

| Bug ID | Original Issue | Status | Notes |
| --- | --- | --- | --- |
| BUG-001 | Destination page content invisible after scrolling | STILL OPEN | Critical. Black screen after monthly score pills. Content in DOM but invisible. |
| BUG-002 | 503 errors on RSC prefetch requests | STILL OPEN | Critical. /en/explore?_rsc=18dnc returns 503. GA collect also 503. |
| BUG-003 | Heading hierarchy skip (H1 to H3) | PARTIAL FIX | Explore page still skips H2. Destination detail pages now correct. |
| BUG-004 | Wizard blank modal transitions | RESOLVED | Wizard redesigned as single-page form. No more multi-step modal. |
| BUG-005 | PWA manifest missing required icons | STILL OPEN | /icons/icon-192.png returns 404. PWA install will fail. |
| BUG-006 | No OpenGraph meta image | FIXED | og:image now present: nakshiq.com/og-image.jpg |
| BUG-007 | Map attribution unreadable on dark theme | STILL OPEN | Map tiles very dark; attribution text nearly invisible. |
| BUG-008 | No loading skeleton for cards | STILL OPEN | No skeleton elements found in DOM. |
| BUG-009 | Language switcher no active state | STILL OPEN | Button shows EN/हि, no visual distinction for active lang. |
| BUG-010 | Footer social links open in same tab | N/A | No social media links found in footer. |
| BUG-011 | No 404 page for invalid routes | PARTIAL FIX | 404 page exists with good copy, but CSS/dark theme missing. |
| BUG-012 | Missing favicon sizes | FIXED | Favicons: 256x256, 32x32, 16x16, 180x180 all present. |
| BUG-013 | Destination card alt text is generic | IMPROVED | Most images have alt. 1 background image missing alt. |
| BUG-014 | No skip-to-content link | STILL OPEN | No skip link found in DOM. |

# Priority Recommendations

The following items should be addressed first, ordered by impact:

- Fix destination page rendering bug (BUG-001): This is the highest-priority issue. Content becomes invisible after scrolling on every destination detail page, making the core product unusable. Likely a CSS z-index, overflow, or backdrop-filter issue interacting with the dark theme.

- Resolve 503 errors on RSC prefetch (BUG-002): Server component prefetch failing with 503 indicates server-side rendering issues. This may degrade navigation performance and SEO crawlability.

- Add missing PWA icons (BUG-005): Upload icon-192.png and icon-512.png to /icons/. Quick fix that unblocks PWA installation and eliminates 404 errors on every page load.

- Style the 404 page (NEW-001): The 404 page has good content but zero styling. Apply the global CSS/dark theme so it matches the rest of the site.

- Add skip-to-content link (BUG-014): Simple accessibility win. Add an sr-only link as the first focusable element pointing to the main content area.

Report generated automatically on 2026-04-12 by Claude AI Test Analyst. Next scheduled run: 2026-04-13.