NakshIQ Website Test Report

Generated: 2026-04-10 at 12:01:44 UTC

# Executive Summary

This report covers end-to-end testing of https://www.nakshiq.com/en/explore and related pages. Testing was conducted on 2026-04-10 using Google Chrome on macOS.

Total issues found: 18 (2 Critical, 3 High, 6 Medium, 3 Low from prior report + 4 new issues). Of the 14 previously reported bugs: 7 Fixed, 1 Partially Fixed, 5 Still Open, 1 N/A.

Overall site health: The explore page, map view, trip planner, and language switcher function well. Two critical bugs remain: invisible content on destination detail pages (BUG-001) and persistent 503 errors on server component prefetch requests (BUG-002). The 404 page exists but is completely unstyled (new BUG-015).

# Test Environment

| Parameter | Value |
| --- | --- |
| Browser | Google Chrome 146.0.7680.180 (macOS) |
| URL Tested | https://www.nakshiq.com/en/explore |
| Date/Time | 2026-04-10 12:01:44 UTC |
| Theme | Dark mode (default) |
| Viewport | 1512 x 982 (desktop) |

# Performance Metrics

| Metric | Value | Assessment |
| --- | --- | --- |
| Time to First Byte (TTFB) | 27 ms | Excellent |
| DOM Content Loaded | 2,695 ms | Acceptable |
| Full Page Load | 5,426 ms | Needs improvement |
| Document Transfer Size | 156 KB | Good |
| Total Network Requests (session) | 761 | High - includes navigation |
| Failed Requests (503) | Multiple RSC prefetch | Critical - see BUG-002 |
| Console Errors | 0 detected | Clean |

# Accessibility Summary

Quick accessibility audit of the explore page revealed the following:

| Check | Result | Status |
| --- | --- | --- |
| Images with alt text | 142 of 143 | 1 missing |
| Heading hierarchy | H1 -> H3 (skips H2) | Fail |
| ARIA landmarks | Present (nav, header, footer) | Pass |
| Skip-to-content link | Not found | Fail |
| Empty links/buttons | Some detected | Warning |
| Language switcher accessible | Visual active state present | Pass |

# Defect Summary — Previously Known Issues

Status of 14 previously identified bugs:

| ID | Severity | Status | Title | Notes |
| --- | --- | --- | --- | --- |
| BUG-001 | Critical | Open | Content invisible after monthly score pills | STILL PRESENT. After scrolling past the SEE BY MONTH section on destination detail pages, all subsequent content becomes completely invisible (black on black). Tested on /en/destination/achabal. The O |
| BUG-002 | Critical | Open | 503 errors on RSC prefetch requests | STILL PRESENT. Multiple React Server Component prefetch requests return HTTP 503. Affected pages include /en/explore, /en/collections, and multiple destination pages. 362 RSC requests observed in sess |
| BUG-003 | High | Open | Heading hierarchy skip (H1 to H3) | STILL PRESENT. Explore page has H1 (Explore) followed directly by H3 (destination names like Achabal, Almora). H2 level is skipped entirely, violating WCAG heading hierarchy requirements. |
| BUG-004 | High | Fixed | Wizard step transitions showing blank modal | FIXED / REDESIGNED. The Trip Planner has been redesigned as a single-page form at /en/plan instead of a multi-step wizard. All options (origin, month, duration, travel style, budget) are visible on on |
| BUG-005 | High | Fixed | PWA manifest missing required icons | FIXED. The manifest.json now includes both 192x192 and 512x512 icon sizes as required for PWA installability. |
| BUG-006 | Medium | Fixed | No OpenGraph meta image on explore page | FIXED. The explore page now has og:image set to https://nakshiq.com/og-image.jpg, og:title, and og:description meta tags present. |
| BUG-007 | Medium | Fixed | Map attribution text unreadable on dark theme | IMPROVED. Map attribution now has a semi-transparent white background (rgba(255,255,255,0.8)) with dark text (rgb(51,51,51)), making it readable against the dark map tiles. |
| BUG-008 | Medium | Open | No loading skeleton for destination cards | NOT VERIFIED. No skeleton/loading animation classes detected in DOM (searched for .skeleton, .animate-pulse). Cards appear to load with images directly. Cannot confirm if skeletons appear on slow conn |
| BUG-009 | Medium | Fixed | Language switcher no visual active state | FIXED. The EN link now has distinct styling (bg-primary/10 class) differentiating it from the inactive state. Hindi toggle shows clear visual distinction. |
| BUG-010 | Medium | N/A | Footer social links open in same tab | NOT APPLICABLE. No social media links found in footer. Footer contains only internal navigation links (Destinations, Collections, Road Trips, etc.) all with target _self. |
| BUG-011 | Medium | Partial | No 404 page for invalid routes | PARTIALLY FIXED. A 404 page now exists with title 'Lost in the mountains' and suggestion links. However, the page is completely UNSTYLED (no dark theme, no CSS applied, broken image icon, links run to |
| BUG-012 | Low | Fixed | Console warning about missing favicon sizes | IMPROVED. Favicon loads successfully (200 status). No console warnings observed during testing session. Icon-192.png loads correctly for PWA. |
| BUG-013 | Low | Fixed | Destination card alt text is generic | FIXED. Card images now have specific destination-name alt text (e.g., 'Achabal', 'Almora', 'Barot Valley') instead of generic placeholder text. |
| BUG-014 | Low | Open | No skip-to-content link for keyboard navigation | STILL PRESENT. No skip-to-content link found in the DOM. Keyboard users must tab through all navigation before reaching main content. |

# New Defects Found

| ID | Severity | Title | Description |
| --- | --- | --- | --- |
| BUG-015 | High | 404 page completely unstyled | NEW. The 404 error page renders without any CSS styling. Dark theme not applied, navigation is plain text links, broken image icon visible, suggestion destination links concatenated without spacing or separators. Appears to be a server-rendered fallback without client-side hydration. |
| BUG-016 | Medium | 1 image missing alt text on explore page | NEW. Out of 143 images on the explore page, 1 image has no alt attribute. All other destination card images have proper alt text. |
| BUG-017 | Medium | Empty interactive elements detected | NEW. Some links and buttons lack accessible text content, aria-label, or child images. These are invisible to screen readers and fail WCAG 2.1 requirements. |
| BUG-018 | Low | Hindi locale has partial English content | NEW. When viewing /hi/explore, navigation and filters are translated to Hindi but destination card descriptions, names, difficulty labels, and elevation values remain in English. |

# Priority Recommendations

1. [CRITICAL] Fix BUG-001: Destination page content invisibility. This is the most impactful user-facing bug. All content below the monthly score pills is invisible on dark theme. Likely a CSS z-index or background-color issue causing content to render as dark-on-dark. This makes destination detail pages largely unusable.

2. [CRITICAL] Fix BUG-002: 503 errors on RSC prefetch. Server Component prefetch failures affect client-side navigation performance and could cause stale content or broken transitions. Investigate server capacity or Next.js RSC configuration.

3. [HIGH] Style the 404 page (BUG-015). The 404 page renders without any CSS, creating a jarring experience. Apply the dark theme, fix the broken image, and add proper spacing between suggestion links.

4. [HIGH] Fix heading hierarchy (BUG-003). Add H2 headings between H1 and H3 on the explore page to meet WCAG accessibility requirements and improve SEO.

5. [MEDIUM] Add skip-to-content link (BUG-014) and fix remaining accessibility gaps. Add a skip navigation link, fix the 1 missing alt text, and ensure all interactive elements have accessible labels.

# Test Summary

| Metric | Count |
| --- | --- |
| Total pages tested | 7 (explore, destination detail, map view, plan, Hindi locale, 404, invalid route) |
| Previously known bugs | 14 |
| Bugs fixed since last report | 7 (BUG-004, 005, 006, 007, 009, 012, 013) |
| Bugs partially fixed | 1 (BUG-011) |
| Bugs still open | 5 (BUG-001, 002, 003, 008, 014) |
| Bugs not applicable | 1 (BUG-010) |
| New bugs found | 4 (BUG-015, 016, 017, 018) |
| Total open issues | 10 |